FOOTBRAWLS.GG

Product Requirements Document  —  v2.0 Unified

FIFA World Cup 2026  ·  Daily Games  ·  Guild Wars  ·  Raid Battles

| Version | Launch Target | Status | Stack |
| --- | --- | --- | --- |
| 2.0 (Unified) | June 6, 2026 | Active Build — Week 4 | React + Vite + Firebase + Vercel |

One-line pitch: Footbrawls.gg is a daily football mini-game arcade, country guild social hub, and raid battle system built around FIFA World Cup 2026. Play games, earn XP, power your country castle, and battle rival guilds. No sign-up required.

1.  Vision & Product Overview

| Detail | Value |
| --- | --- |
| Product Name | Footbrawls.gg |
| Launch Target | June 6, 2026 (5 days before World Cup 2026) |
| Platform | Web — React + Vite, Mobile-first, PWA installable |
| Stack | React + Vite, Firebase Firestore, Vercel cron, API-Football |
| Auth | UUID + localStorage — zero sign-up friction |
| Monetisation | Google AdSense + Sponsorships + Footbrawls Pro (Round of 16) |

Core Game Loop

- User visits → picks nickname, home country, support team

- Plays daily games → earns XP (max 200 XP per day)

- 80% of XP powers home country Castle HP / 20% powers support team Castle HP

- Castle HP determines raid strength: Fortress / Standing / Weakened

- Team wins a real WC match → guild gets Blessed (+25% XP for 24 hours)

- Team loses → guild gets Cursed (−25% XP reduction, lifted by 3 raid wins)

- Find a buddy → challenge a rival guild duo → 3-act raid battle

2.  Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React + Vite | All pages and all games — single codebase |
| Routing | React Router v6 | Maps URLs to React page components |
| Database | Firebase Firestore | Guilds, users, chat, fixtures, predictions, raids |
| Auth | UUID + localStorage | No sign-up. UUID generated on first visit, mirrored to Firestore |
| Hosting | Vercel | Static deploy + serverless cron endpoints |
| External API | API-Football | Live match scores — accessed by cron ONLY, never by client |
| State | useState + onSnapshot | Local game state + live Firebase listeners |
| Share Cards | Canvas API (in-browser) | Generate result images client-side — no server cost |
| Push Notifications | Web Push API + Service Worker | Daily game reminder — critical for retention |
| Ads | Google AdSense + Rewarded Video | Apply Week 1 — approval takes 7–14 days |
| Moderation | JS word filter + Firestore report flags | Client-side blocklist on send — P0 feature |

3.  File Structure

Everything is React. No vanilla HTML/JS. All pages and all games are React components inside src/.

| Path | Purpose |
| --- | --- |
| public/ | Logo, favicon, flag images (FlagCDN) |
| data/players.json | ~700 WC players (built by scripts/fetchSquads.js) |
| data/fixtures.json | 64 WC fixtures |
| data/questions.json | Question bank for future use |
| src/main.jsx | React entry point |
| src/App.jsx | React Router — maps URLs to page components |
| src/pages/Home.jsx | Game hub + XP bar + daily game cards |
| src/pages/Guild.jsx | Guild room — chat, castle HP, curse, leaderboard |
| src/pages/Onboarding.jsx | Nickname → country → support team picker |
| src/pages/Raid.jsx | Raid lobby — buddy match, act flow, result |
| src/pages/Leaderboard.jsx | Prediction leaderboard — tournament / today / guild |
| src/pages/games/WhoAreYa.jsx | Silhouette + hints — guess the mystery player ✅ DONE |
| src/pages/games/Wordle.jsx | Player attribute guesser |
| src/pages/games/HigherLower.jsx | Stat comparison — age / caps / goals / value |
| src/pages/games/TransferTrail.jsx | Club connection chain in fewest steps |
| src/pages/games/MatchPredictor.jsx | Predict result, scorer, scoreline ✅ DONE |
| src/pages/games/PenaltyNerve.jsx | 9-zone penalty vs AI keeper ✅ DONE |
| src/pages/games/DribbleGauntlet.jsx | Raid-only Act 2 — zone dribble + 6-zone shot |
| src/components/Nav.jsx | Shared top nav |
| src/components/CastleHP.jsx | Live HP bar (Firebase onSnapshot) |
| src/components/CurseBanner.jsx | Curse/blessing live status |
| src/components/ChatRoom.jsx | Real-time guild chat |
| src/components/Leaderboard.jsx | Daily XP leaderboard |
| src/components/GameCard.jsx | Done/Play card for each game on Home |
| src/components/ShareCard.jsx | Canvas API share card generator |
| src/components/RaidAct1.jsx | Act 1 — solo game runner + score normaliser (0–10) |
| src/components/RaidAct2.jsx | Act 2 — Dribble Gauntlet mechanic |
| src/components/RaidAct3.jsx | Act 3 — Penalty Shootout with XP role assignment |
| src/lib/firebase.js | Firebase init — imported everywhere |
| src/lib/user.js | localStorage read/write — getUser() saveUser() createUser() |
| src/lib/xpEngine.js | awardXP() with daily cap, curse multiplier, XP split ✅ DONE |
| src/lib/dailySeed.js | getDailyPlayer() — pure math, zero DB calls ✅ DONE |
| src/lib/countries.js | Country list + WC teams ✅ DONE |
| src/lib/matchmaking.js | Buddy system + bot fallback with ELO scaling |
| src/lib/scoreNorm.js | Normalise all game scores to 0–10 for Act 1 raid comparison |
| scripts/seedGuilds.js | Run once — creates 200 Firestore guild docs ✅ DONE |
| scripts/fetchSquads.js | Pulls API-Football → data/players.json |
| api/cron/match-poller.js | Live score poller + curse trigger ✅ DONE |
| api/cron/midnight-reset.js | Resets castle HP at midnight UTC ✅ DONE |
| api/cron/resolve-predictions.js | Resolves Match Predictor after full time, awards XP ✅ DONE |
| firestore.rules | ✅ DONE |
| vercel.json | ✅ DONE |

4.  Build Order  —  Stage by Stage

You are at Stage 4. Follow this exact order. Each stage unblocks the next. Do not skip ahead. Raid system is pre-launch — it ships Stage 5, before June 6.

STAGE 1 — FOUNDATION — Set up before writing a single component [DONE]

- npm create vite@latest footbrawls -- --template react && npm install firebase react-router-dom - Create Firebase project → enable Firestore → copy firebaseConfig into src/lib/firebase.js - Deploy firestore.rules: firebase deploy --only firestore:rules - Add all env vars to Vercel dashboard (VITE_FIREBASE_API_KEY, FIREBASE_SERVICE_ACCOUNT, API_FOOTBALL_KEY, CRON_SECRET) - Run: node scripts/seedGuilds.js → 200 guild documents created in Firestore instantly - Subscribe to API-Football Basic plan → run scripts/fetchSquads.js → data/players.json created - Push to GitHub → connect to Vercel → first successful deploy live

STAGE 2 — IDENTITY — Users need identity before games mean anything [DONE]

- Build src/lib/user.js — getUser(), saveUser(), createUser() using localStorage - Build src/pages/Onboarding.jsx — 3 steps: nickname → home country → support team (grid of 48 WC teams) - Wire App.jsx — redirect to /onboarding if no user found in localStorage - Mirror user object to Firestore on creation (non-blocking, fire and forget) - Increment guild memberCount and supporterCount atomically in Firestore - Lock support team on save — no switching allowed

STAGE 3 — GAMES — Port all Crickingo games to React with football data [DONE]

- WhoAreYa.jsx — swap cricket players for data/players.json ✅ ALREADY DONE - Wordle.jsx — same attribute guess logic, swap player name list - HigherLower.jsx — swap cricket stats for age / caps / goals / market value - TransferTrail.jsx — swap IPL teams for football clubs from players.json - MatchPredictor.jsx — wire to Firebase /fixtures (written by cron job) ✅ ALREADY DONE - PenaltyNerve.jsx — 9-zone grid, daily AI keeper personality, 5 penalties, sudden death ✅ ALREADY DONE - Wire dailySeed.js into every game — getDailyPlayer(players) - Wire awardXP(userId, source) at the end of every game result screen - Build src/lib/scoreNorm.js — normalise all game scores to 0–10 for Act 1 raid comparison

STAGE 4 — HOME PAGE + GUILD ROOM — The hub and social layer ← YOU ARE HERE [IN PROGRESS]

- Build src/pages/Home.jsx — grid of all 6 daily game cards - Build src/components/GameCard.jsx — game name, XP reward, Done or Play status from localStorage - Build src/components/Nav.jsx — logo, daily XP bar (out of 200 cap), user chip with tier badge, midnight countdown - Build src/pages/Guild.jsx — full guild room: left sidebar + chat + right panel (castle HP, leaderboard) - Build src/components/CastleHP.jsx — Firebase onSnapshot on guilds/{code}, live HP progress bar - Build src/components/CurseBanner.jsx — reads guild.currentCurse live from Firestore, red/gold banner - Build src/components/ChatRoom.jsx — onSnapshot on /chat where guildCode == code, real-time messages - Build src/components/Leaderboard.jsx — daily top XP earners in the guild - Tier gating in chat — Lurkers (0 XP) read-only, Fan (50+ XP) can send, Veteran (200+) all guilds - Profanity filter + report button — NON-NEGOTIABLE, must ship before any users see the app - Build src/components/ShareCard.jsx — Canvas API, 1200×630px, test on REAL WhatsApp before moving on - 48 active WC country rooms + fan guild rooms for non-WC countries (India, etc.) — all from one /chat collection

STAGE 5 — RAID SYSTEM — Pre-launch, not post-launch [NOT STARTED]

- Build src/lib/matchmaking.js — buddy request system, 45-sec timeout, bot fallback with ELO scaling - Build src/pages/Raid.jsx — raid lobby: find buddy → challenge rival → act flow → result screen - Build src/components/RaidAct1.jsx — randomly select one of 6 solo games, run it, normalise score to 0–10 via scoreNorm.js - Build src/components/RaidAct2.jsx — Dribble Gauntlet: 3 defenders (L/C/R picks), then 6-zone goal shot, best of 5 rounds, roles swap each round - Build src/components/RaidAct3.jsx — Penalty Shootout: cumulative XP decides Striker vs GK, same 9-zone grid as PenaltyNerve.jsx - Wire XP role logic — higher cumulative duo XP = Striker (takes penalties), lower = GK (dives) - Wire war records to /guilds — update castleHP on raid loss (-20% normal, -40% challenge) - Challenge Raid mode — match day only, rival must be the IRL opponent, 2× XP stakes - Training Mode — always available vs bots, no XP earned, no war record impact - Bot ELO scaling — Beginner / Intermediate / Advanced / Elite based on guild rating - End-to-end raid test on mobile — full flow from buddy request to XP payout

STAGE 6 — MATCH ENGINE — Verify live data pipeline is production-ready [NOT STARTED]

- Deploy api/cron/match-poller.js (already built) — runs every 2 min on Vercel, confirm in Vercel cron logs - Test curse/blessing trigger — verify guilds.currentCurse updates correctly after a match finishes - Test prediction resolution — verify XP is awarded with correct streak multiplier after full time - Deploy api/cron/midnight-reset.js — verify castleHP resets at midnight UTC and timed curses expire - Upgrade API-Football to Standard plan 1 day before June 6 — 1,500 calls/day, well within group stage needs

STAGE 7 — GROWTH — Get users and keep them coming back [NOT STARTED]

- Web Push notifications + Service Worker — daily game-is-live notification, critical for D7 retention - PWA install prompt — add to home screen banner, triggers after second visit - Apply for Google AdSense — takes 7–14 days. If not done already: do it today - Set up rewarded reveal ad — watch ad to reveal answer in Who Are Ya / Wordle, +5 XP for user - Set up WhatsApp Channel — daily games-are-live ping, share link in r/worldcup and football Discords

STAGE 8 — SOFT LAUNCH — Ship before the tournament starts [NOT STARTED]

- Target: 500 real users before June 6 (Day 0), 1,000 by Day 7 of tournament - Post on r/worldcup, r/soccer, r/PremierLeague, football Discord servers with share card image - Share on WhatsApp groups and Channel — each share card has game URL embedded - Monitor Firebase console for errors, slow queries, and chat moderation issues - Fix anything that breaks under real user load before the tournament kicks off June 11

STAGE 9 — POST-LAUNCH — Build after you have users and revenue [NOT STARTED]

- Footbrawls Pro at Rs. 99/month — launch at Round of 16 when users are emotionally invested - Pro features: ad-free, unlimited reveals, gold badge, pro-only leaderboard tab - War records public page — guild vs guild history, top raider hall of fame - Alliance map — which non-WC countries are backing which team, visualised as a world map - Additional games — Silhouette, Headline Year, First Touch post-launch only if DAU warrants it - Premier League version — same codebase, new data, September 2026 Season 2

5.  Data Architecture

5.1  Firestore Collections

| Collection | Key Fields |
| --- | --- |
| guilds/{countryCode} | code, name, flag, type, castleHP, castleHPCap, currentCurse, currentBlessing, curseExpiresAt, warRecord, nextMatch, memberCount, supporterCount, raidLiftProgress |
| users/{uuid} | uuid, nickname, homeCountry, supportTeam, flag, totalXP, dailyXP, dailyXPDate, tier, loginStreakDays, predictionStreak, raidRecord {wins, losses, mvps}, isPro, lastActive |
| chat/{messageId} | guildCode (indexed), userId, nickname, flag, tier, text, timestamp, reportCount, reported |
| fixtures/{fixtureId} | fixtureId, homeTeam, awayTeam, kickoffAt, stage, status, homeScore, awayScore, isLive, isComplete, locksAt |
| predictions/{userId_fixtureId} | userId, fixtureId, predictedResult, predictedScore, resolved, resultCorrect, scoreCorrect, xpAwarded |
| raids/{raidId} | duoA {player1uuid, player2uuid, totalXP}, duoB {player1uuid, player2uuid, totalXP}, act1Scores, act2Result, act3Result, winner, xpAwarded, timestamp, raidType |

5.2  Key Architecture Rules

- Clients NEVER call API-Football — only the cron job does, then writes results to Firebase

- Castle HP incremented atomically via FieldValue.increment() — never recalculated from scratch

- XP split: 80% home country guild / 20% support team guild — enforced in every awardXP() call

- Daily XP cap: 200 XP — enforced in xpEngine.js, resets at midnight UTC

- Chat: one flat /chat collection filtered by guildCode — one index handles all 200 guild rooms

- Daily seed: pure math, zero DB calls — seed = daysSince(tournamentStart) % playerCount

6.  Games

|  | Game | Description | Max XP | Status |
| --- | --- | --- | --- | --- |
| 👤 | Who Are Ya? | Silhouette + hints — guess mystery player in 8 tries | 25 XP | ✅ Port DONE |
| 🟩 | Player Wordle | Guess player from attribute colour feedback | 20 XP | Port |
| 📊 | Higher or Lower | Compare two players on age, caps, goals, market value | 15 XP | Port |
| 🔗 | Transfer Trail | Connect player A to B via shared clubs in fewest steps | 20 XP | Port |
| 🔮 | Match Predictor | Predict result, scorer, scoreline — locks 1hr before kickoff | 100 XP | ✅ Port DONE |
| ⚽ | Penalty Nerve | 9-zone penalty vs AI keeper with daily personality | 30 XP | ✅ New DONE |

Removed from V1 scope: Silhouette, Headline Year, First Touch, Daily Trivia, Rapid Fire. Six focused games ship cleaner than nine mediocre ones. Add post-launch if DAU warrants it.

7.  Guild & Curse System

7.1  Tier System

| Tier | XP Required | Chat Access | Colour |
| --- | --- | --- | --- |
| Lurker | 0 XP | Read only | #555566 grey |
| Fan | 50+ XP | Own guild only | #60a5fa blue |
| Veteran | 200+ XP | All guilds | #00e5a0 green |
| Ultra | 500+ XP | All guilds | #ffd166 gold |
| Legend | Top 1% active users | All guilds | #a78bfa purple |

7.2  Curse & Blessing System

| Status | Trigger | XP Effect | Duration |
| --- | --- | --- | --- |
| Blessed | Team wins a match | +25% XP multiplier | 24 hours |
| Cursed | Team loses a match | −25% XP multiplier | 24h or 3 raid wins |
| Double Cursed | Loses while already cursed | −50% XP multiplier | Until 3 raid wins |
| Death Curse | Team knocked out | −75% XP multiplier | Rest of tournament |

7.3  Castle HP

- Resets to 0 at midnight UTC daily via midnight-reset cron

- Incremented atomically on every XP award — 80% home country, 20% support team

- Hard cap: 10,000 HP per guild per day

- Above 7,000 HP = Fortress (defender advantage in raids). Below 3,000 HP = Weakened (attacker advantage).

8.  Raid Battle System

8.1  Three-Act Structure

| Act | Game | Format | Who Plays | Role Logic |
| --- | --- | --- | --- | --- |
| Act 1 | Random from solo pool (any of 6 games) | All 4 play — best normalised score (0–10) from each duo counts | All 4 simultaneously | Higher combined score duo wins Act 1 |
| Act 2 | Dribble Gauntlet | Best of 5 rounds — 1v1 | Higher XP from Duo A vs Lower XP from Duo B (and vice versa) | XP rank within duo decides who plays |
| Act 3 | Penalty Shootout | 5 penalties, sudden death if tied | All 4 active simultaneously | Higher cumulative duo XP = Striker; Lower = GK |

8.2  Dribble Gauntlet (Act 2 Full Mechanic)

Phase 1 — Beat the Defenders

- 3 defenders shown as zones: Left / Centre / Right

- Defender pre-picks which zone each of 3 defenders covers before Phase 1 starts

- Attacker picks a direction sequentially — tap, reveal, tap, reveal, tap, reveal

- Get past 2+ defenders → Phase 2 triggers. Get past 1 or less → defender wins the round.

Phase 2 — The Shot

- 6-zone goal: Top Left / Top Right / Mid Left / Mid Right / Bottom Left / Bottom Right

- Attacker picks shoot zone. Defender picks dive zone. Simultaneous reveal.

- Miss the dive → goal → attacker wins round. Correct dive → saved → defender wins round.

- Best of 5 rounds. Roles swap each round. First to 3 round wins takes Act 2.

8.3  Penalty Shootout (Act 3)

| Role | Assignment | Job |
| --- | --- | --- |
| Striker | Higher cumulative XP duo player | Takes penalties — picks zone from 9-zone grid. Same mechanic as solo Penalty Nerve. |
| GK | Lower cumulative XP duo player | Defends opponent duo shots — picks dive zone simultaneously. |
| Simultaneous | Both duos active at same time | One duo shoots while other defends — nobody sits idle. |

8.4  Raid Modes

| Mode | Trigger | Win XP | Loss XP | Special Rules |
| --- | --- | --- | --- | --- |
| Normal Raid | Any time, any opponent | +100 XP | +30 XP | Standard castle damage 20%. Always available. |
| Challenge Raid | Match day only vs IRL opponent | +200 XP (2×) | +30 XP (1×) | Double reward, same downside. Near 100% adoption on match days. |
| Training Mode | Any time vs bots | No XP | No XP | Bot ELO scales with guild rating. No war record impact. |

9.  XP System

| Action | XP | Daily Cap |
| --- | --- | --- |
| Who Are Ya? — correct | 25 XP | Scales with hints used |
| Player Wordle — complete | 20 XP | Once per day |
| Higher or Lower — complete | 15 XP | Once per day |
| Transfer Trail — complete | 20 XP | Once per day |
| Penalty Nerve — complete | 30 XP | Once per day |
| Match prediction — correct result | 30 XP | Part of 100 XP prediction cap |
| Match prediction — correct scorer | 20 XP bonus | Part of 100 XP prediction cap |
| Match prediction — exact scoreline | 50 XP bonus | Part of 100 XP prediction cap |
| Prediction streak 3+ correct | 1.5× multiplier | Applied to prediction XP |
| Daily login streak | 20 XP | Bonus 100 XP at 7-day streak |
| Active in chat | 5 XP per hour | Max 15 XP per day |
| Raid win — Normal | +100 XP | Per raid |
| Raid win — Challenge | +200 XP | Per raid on match days |
| Raid loss consolation | +30 XP | Per raid |
| Raid MVP bonus | +50 XP | Highest scorer in any act |
| Share result card | +15 XP | Once per game per day |
| Hard daily ceiling | 200 XP max | All sources combined |

10.  Cron & API Architecture

Core rule: Clients NEVER call API-Football. One Vercel cron fetches data and writes to Firebase. 10,000 simultaneous users = one API call per poll cycle.

| Cron File | Schedule | What It Does |
| --- | --- | --- |
| api/cron/match-poller.js | */2 * * * * | Poll live scores → update /fixtures → trigger curses → resolve predictions → award XP ✅ DONE |
| api/cron/midnight-reset.js | 0 0 * * * | Reset all guild castleHP to 0, expire timed curses and blessings ✅ DONE |
| api/cron/resolve-predictions.js | On match completion | Resolve Match Predictor XP, update streak, post result card to guild rooms ✅ DONE |

11.  Monetisation

| Stream | When Live | Estimate |
| --- | --- | --- |
| Google AdSense — banners | From launch | Rs. 1,500–2,500/day at 1,000 DAU |
| Rewarded reveal ads | From launch | Watch ad to reveal hint — +5 XP for user |
| Direct sponsorships | Week 2 of tournament | Rs. 15,000–1,00,000 per match day |
| Footbrawls Pro — Rs. 99/month | Round of 16 | Ad-free, unlimited reveals, gold badge, pro leaderboard |

Total tournament estimate: Rs. 8–9 Lakhs (conservative Rs. 3–4L, optimistic Rs. 15–20L)

12.  Environment Variables

| Variable Name | Where To Get It |
| --- | --- |
| VITE_FIREBASE_API_KEY | Firebase Console → Project Settings → Your Apps |
| VITE_FIREBASE_AUTH_DOMAIN | Firebase Console → Project Settings → Your Apps |
| VITE_FIREBASE_PROJECT_ID | Firebase Console → Project Settings → Your Apps |
| VITE_FIREBASE_APP_ID | Firebase Console → Project Settings → Your Apps |
| FIREBASE_SERVICE_ACCOUNT | Firebase Console → Service Accounts → Generate Key → paste full JSON stringified |
| API_FOOTBALL_KEY | api-football.com → Dashboard → Your API Key |
| CRON_SECRET | Generate any random string — protects cron endpoints from public access |

13.  What Not To Do

The most common mistakes that will eat your time without shipping anything.

- Add more games before launch — 6 games done well beats 9 games done badly. Scope is locked.

- Build raids after launch — raids are Stage 5, pre-launch. The social loop must work on Day 1.

- Call API-Football from the client — ever. Cron only. Always.

- Build complex animations — every mechanic is selection + reveal. No animation engine needed.

- Delay AdSense application — approval takes 7–14 days. Apply today if not already done.

- Over-engineer matchmaking — 45-second timeout then bot fallback. Simple is correct.

- Skip profanity filter — anonymous chat without moderation is a liability. Ships before any users.

Footbrawls.gg PRD v2.0 (Unified)  ·  May 2026  ·  Confidential — Internal Use Only

React + Firebase + Vercel  ·  Launch June 6, 2026  ·  9 Stages. Follow the order.